产能分析管理标准

Management Standard for Capacity Analysis

范围

本标准规定了装配线和零件制造产能分析、零部件造买管理要求。

This management procedure specifies the development requirements for assembly line and part make-buy plan.

本标准适用于民机生产。

This management procedure is applicable to commercial aircraft production.

本标准依据GLC140410的要求制定。

This management procedure is developed according to the requirements of GLG 140410

引用文件Reference Documents

GLC110201 项目合同评审 Program Contract Review

GLC140410 产能控制管理程序Control Management for Capacity of Production

表格Forms

3.1 规定表格Regulatory Forms

无

None

3.1 引用表格Referenc Forms

FM1102-05 项目制造可行性分析报告Program Make-Buy Analysis Report

FM1102-04 项目造买方案报告Manufacturing Feasibility Analysis Report

术语和定义Terms and Definitions

- 4.1 产能分析Capacity Analysis

是指基于装配线产能评估、零件制造产能评估和造买分析结论，通过对装配线和零件制造过程中的工装、设备、设施、总体人员数量及其他必备生产要素分析研判，提出相关资源需求和优化措施，为公司长期竞争战略提供决策支持。

On the basis of capacity analysis,assembly line capacity evaluation and Make-buy Analysis, By collecting and sorting out the basic data of production line, tooling , equipment,facilicty,staff and other production factors,conclude resource requirments and optimmization measures to surpport company's long strategy for competition.

4.2 造买分析Make-buy Analysis

是指由内部组织制造产品还是由外部供应商提供过程、产品或服务的分析。

Make-Buy Analysis is the analysis of processes, products, or services produced by internal organizations or external suppliers.

4.2 产能Production Capability

是指在计划期内，企业参与生产的全部固定资产，在既定的组织技术条件下所能生产的产品数量，或者能够处理的原材料数量。

Refers to the total fixed assets that the enterprise participates in the production within the planning period, the quantity of products that can be produced under the established organizational and technical conditions, or the quantity of raw materials that can be processed.

规定Regulations

- 5.1科技创新部技术办公室负责组织装配生产单位和零件制造中心开展产能分析规划工作。技术办公室负责对产能规划报告中产能评估结论进行审核，技术办公室负责协助副总工程师对产能规划报告的完整性和有效性进行审核。科技创新部技术办公室技术员负责造买方案的编制、审核、下发和管理工作。技术办公室技术员负责造买方案中零、组件的制造可行性分析，并提出造买建议。

- 装配生产单位和零件制造中心结合项目主进度计划及产能评估报告中的改进计划，以人、机、料、法、环、测六个维度，开展装配线及零部件产能分析规划工作。

The Technical Office of the Science and Technology Innovation Department is responsible for organizing assembly production units and component manufacturing centers to conduct capacity analysis and planning. The Technical Office reviews the capacity assessment conclusions in the capacity planning reports and assists the deputy chief engineer in verifying the completeness and validity of the capacity planning reports. The technician in the Technology Office of the Science and Technology Innovation Department is responsible for the preparation, review, issuance, and management of procurement plans. The technician also conducts feasibility analysis for the manufacturing of components and assemblies in the procurement plans and provides procurement recommendations.

The assembly production unit and the parts manufacturing center, in conjunction with the main project schedule and the improvement plan from the capacity assessment report, conduct capacity analysis and planning for assembly lines and components across six dimensions: manpower, machinery, materials, methods, environment, and measurement.

- 5.1.1 人员规划主要包括工位人员、设备操作人员、技术人员、管理人员等方面的分析与规划。装配生产单位和零件制造中心要充分考虑自身人员调配的可行性，避免对人员过度需求，导致成本增加。

Personnel planning primarily involves the analysis and planning of workstations, equipment operators, technical personnel, and management staff. Assembly production units and parts manufacturing centers must fully consider the feasibility of their own personnel allocation to avoid excessive staffing demands, which could lead to increased costs.

- 5.1.2 工装和设备规划，主要包括工艺装备、工具、设备、辅助设备与工位器具（例如，吊车、拖车、工作台和零件架等）等新增与优化相关需求。工装和设备需求分析与规划，要结合项目整体规划，分阶段实施与开展。

Tooling and equipment planning primarily includes the requirements for new additions and optimizations related to process tooling, tools, machinery, auxiliary devices, and work station fixtures (e.g., cranes, trailers, workbenches, and part racks). The analysis and planning of workshop fixtures and equipment demands must align with the overall project plan, with phased implementation and execution.

- 5.1.3 物料规划主要包括物料的需求节拍和缓存计划。物料需求节拍要满足生产现场的节拍需求，缓存计划要符合实际交付需求。

Material planning primarily includes material demand rhythms and buffer planning. The material demand rhythm must meet the production site's rhythm requirements, while the buffer plan should align with actual delivery needs.

- 5.1.4 技术方法规划主要包括工艺流程优化、技术优化提升、精益改进、物流优化、技术改造、实施外包、临时加班等方面。技术方法规划要以提高生产主线效率、提高产品质量、降低生产成本为着力点，逐步推进装配线和零件生产线的技术提升。

Technical method planning mainly includes process optimization, technical optimization improvement, lean improvement, logistics optimization, technical transformation, outsourcing implementation, temporary overtime, and other aspects. The planning of technical methods should focus on improving the efficiency of the production line, enhancing product quality, and reducing production costs, gradually promoting the technological improvement of assembly lines and parts production lines.

- 5.1.5 生产环境规划主要包括工艺布局、温湿度、特殊环境和安全环境等方面的完善与优化。生产环境规划要与人、机、料、法四个维度的规划协同，为四个维度的规划工作奠定基础。

Production environment planning mainly includes the improvement and optimization of process layout, temperature and humidity, special environment, and safety environment. The planning of production environment should be coordinated with the planning of human, machine, material, and method dimensions, laying the foundation for the planning work of the four dimensions.

- 5.1.6 检测方法规划主要包括检验方法、检验工具和检验设备等方面的改进和提升。检测方法规划要能满足客户质量要求、生产技术和生产效率提升等方面的需求，实现质量稳步提升。

The planning of testing methods mainly includes improvements and enhancements in inspection methods, inspection tools, and inspection equipment. The planning of testing methods should be able to meet customer quality requirements, production technology, and production efficiency improvement needs, and achieve steady improvement in quality.

- 5.1.7装配生产单位和零件制造中心需要编制产能规划报告，编制格式主要包括三方面。一是依据产能评估报告，说明当前产能与未来3-5年需求产能之间的差异。二是分析瓶颈工位和产能受限工位。三是通过六个维度的分析，提出产能规划需求。

Assembly production units and parts manufacturing centers need to prepare capacity planning reports, which mainly include three formats. Firstly, based on the capacity assessment report, explain the difference between the current capacity and the demand capacity for the next 3-5 years. The second is to analyze bottleneck workstations and workstations with limited production capacity. Thirdly, through the analysis of six dimensions, propose the demand for capacity planning.

  - 每个维度规划都需要包含负责人和计划需求时间等关键要素，保证规划措施可执行、可监控、可考核。

Each dimension of planning needs to include key elements such as responsible personnel and planned demand time to ensure that planning measures are executable, monitored, and assessable.

科技创新部技术办公室与项目副总工艺师依据项目主进度计划，每年2月底前确定需要开展产能规划的相关生产单位，并组织开展产能规划工作。相关生产单位同年4月底完成产能规划报告的编制与审批。

The Technical Office of the Science and Technology Innovation Department and the Deputy Chief Technologist of the project determine the relevant production units that need to carry out capacity planning before the end of February each year based on the project master schedule, and organize the capacity planning work. The relevant production units completed the preparation and approval of the capacity planning report by the end of April of the same year.

装配生产单位和零件制造中心工艺员编制产能规划报告，技术副厂长（技术副主任）校对，厂长（主任）、技术办公室主任和项目副总工艺师负责审核，必要时项目副总工程师批准。

The assembly production unit and parts manufacturing center process personnel shall prepare a capacity planning report, which shall be proofread by the technical deputy factory director (technical deputy director), reviewed by the factory director (director), technical office director, and project deputy chief process engineer, and approved by the project deputy chief engineer if necessary.

造买方案制定的原则Preparation Principal of the Make-buy Plan

5.5.1总体原则General Principal

1)确保项目成功（满足合同交付需求、满足市场开拓需求、满足项目商业成功需求）；

1) Ensure the program succeed( meet the requirement of contract delivery; meet the requirement of market extension, meet the requirement of program business succeed).

2)满足公司核心专业发展的需求；

2) Meet the requirement of company core profession developing.

3)通用产能外包。

3) General production capability outsourcing.

5.5.2具体原则Specific Principal

5.5.2.1生产瓶颈结合社会化资源情况分类确定。

Production Bottleneck combine socialization source situation classify to determine.

a) 通用产能类：常规机械加工、数控机械加工、数控铣切下料、手工成型等工序外包零件尽量利用供应商；

General production capability type: conventional machining, NC machining, NC milling cutting, manual forming and etc. which should be made the best of supplier for outsourcing parts.

b) 特种产能：包括拉弯、滚弯、导管、热压、落压等由沈飞公司保障；

Special production capability type: Including the stretch-wrap, rolling, pipe, hot pressure, drop pressure which is guaranteed by SAC.

c) 专业特种工艺类零件：优先考虑沈飞公司自制能力保障，包括焊接、电镀、钝化、喷丸、磷化、化铣、钢热处理等工艺。

Profession special process type parts: Priority should be given to SACC’s ability guarantee, including welding, plating, passivation, shot peening, phosphorization, chemical milling, steel heat treatment and other process.

5.5.2.2支撑公司核心专业能力发展的零件，由买逐步过渡到造。包括蒙皮、大型复材件、大型复杂或难加工机加件、化铣类零件、大复杂钣金件、变截面长桁钣金工艺、管件；滚弯、大尺寸零件表面处理、渗透、喷丸、硬质阳极化、镀密铬。

From buy to build parts for supporting to develop the company’s core professional ability,. Including skin, big composite parts, big complex or difficult to machining parts, chemical milling parts, big and complex sheet metal parts, variable cross-section stringer sheet metal process, pipe fitting; rolling, surface treatment for big size parts, penetration, shotpeening, hard anodizing, dense chrome plating.

5.5.2.3公司无建线规划及涉及国外专利的零件，长期外包。包括： IVD、镀锌镍、镀镉钛、镀硬铬、爆炸喷涂等。

The company has no construction line planning and involves foreign patent parts, long-term procurement. Including IVD, Zn-Ni allay plating, cadmiun-titanium plating, hard chrome plating, detonation spraying, etc.

5.5.2.4批量采购成本更低的零件和服务，长期外购。包括弹簧类、花键齿轮类、轴承等标准件，以及公司不再发展的民机产品包装等通用服务能力。

Bulk purchase of parts and services at lower cost, long-term procurement. Including spring category, spline gear category, bearing category and other standard parts,etc., and the company is longer developing commercial aircraft product packaging and other general service capabilities.

5.5.3 造买分析流程The Flow of Make-Buy Analysis

5.5.3.1按照GLC110201要求，在公司与顾客签订销售合同之前，或对原合同进行更改之前，对产品相关要求进行评审。

In accordance with the requirements of GLC110201, before the company signs sales contracts with customers or changes to the original contracts, the relevant requirements of products shall be reviewed.

5.5.3.2科技创新部技术办公室技术员对上述合同所定义产品的制造可行性进行分析。技术办公室技术员给出造买建议方案。

Technology & Innovation Department analyzes the manufacturing feasibility of the products defined in the above-mentioned contract, and puts forward suggestions on the development of Make-Buy.

5.5.3.3以工程图纸及工程信息为依据，技术办公室负责组织相关部门和人员对合同所定义的零、组件的制造可行性进行分析，分析专业为：热处理专业、表面处理专业、机加专业、钣金专业、装配专业、非金属专业及特种工艺（如，焊接、化铣等）。各专业以沈飞和沈飞民机公司的制造能力为基础，对客供件以外的零、组件进行制造能力分析，并汇总到技术办公室。技术办公室填写FM1102-05。

According to the engineering drawing and engineering information, Technical Office is responsible for organizing related department and personnel to conduct manufacturing feasibility analysis of the parts and component per the initial process route from industrial engineering office. Analysis of the professional are: heat treatment, surface treatment, machining, sheet metal, assembly, Nonmetallic and special process ( for example, welding, chemical milling). Each professional is based on the manufacturing capability of SAC and SACC, conduct manufacturing capability analysis for the parts and component except provided by customer, and submit the result to Technical Office. Technical Office fills in form FM1102-05.

5.5.3.4技术办公室技术员结合制造可行性分析和零件制造中心产能，提出造买方案建议，填写FM1102-04。

The engineer of Technical Office combines manufacturing feasibility analysis with the capacity of Part Manufacture Centre, and puts forward the Make-Buy proposal for the manufacturing feasibility analysis, and fills in FM1102-04.

5.5.3.5技术办公室将电子版及纸质签字版FM1102-04和FM1102-05传递给项目管理部。

Technical Office sends the electronic and paper files of the signed FM1102-04 and FM1102-05 to Program Management Department.

5.5.3.6根据制造可行性分析报告，供应链管理部对外部供应商的产能进行分析，并编制产能报告。

Supply & Chain Management Department conduct the capability analysis evaluation for the external suppliers according to the manufacture feasibility analysis from Technical Office,prepare capacity report.

- 5.6必要时项目副总工程师负责批准产能报告。

- If necessary,Project Deputy Chief Engineer approval capacity report.

- 6标准图例说明Standard Legend Explanation

无

None

- 7记录控制Control of Records

产能规划报告由装配生产单位、零件制造中心和科技创新部保存3年。

The production capacity planning report shall be kept by the assembly production unit, the parts manufacturing center, and the Department of Science and Technology Innovation for 3 years.